NAME:

Ahmad Raza (53302)

Atia Rahat (57325)
                                  Zain Zaheer(53812)

PROGRAM:

BSSE-6

COURSE:

SPM

PROJECT:

Sales Point

DOCUMENT:

Lab 10

SUBMITTED TO:

Sir Waqar Mehmood

# Part A — LOC Estimation (Library Management System)

## Step 1: Estimated Modules

| Module | Estimated LOC |
| --- | --- |
| Login Management | 500 |
| Book Management | 2000 |
| Student Management | 1500 |
| Issue/Return Books | 2000 |
| Search Function | 800 |
| Report Generation | 1200 |
| TOTAL | 8000 |

## Step 2: Calculate Total LOC

Total LOC = 500 + 2000 + 1500 + 2000 + 800 + 1200 = 8000

## Step 3: Convert to KLOC

KLOC = LOC / 1000 = 8000 / 1000 = 8

## Result

| Metric | Value |
| --- | --- |
| Total LOC | 8000 |
| KLOC | 8 |

# Part B — Function Point Analysis (FPA)

## Step 1: Identify FPA Components

| Component | Count | Weight | Total (Count × Weight) |
| --- | --- | --- | --- |
| Inputs | 6 | 4 | 24 |
| Outputs | 4 | 5 | 20 |
| Queries | 3 | 4 | 12 |
| Internal Files | 2 | 10 | 20 |
| External Interfaces | 1 | 7 | 7 |
| UFP TOTAL |  |  | 83 |

## Step 2: Calculate UFP

UFP = 24 + 20 + 12 + 20 + 7 = 83

## Step 3: Apply Value Adjustment Factor (VAF)

Assumed VAF = 1.05

FP = UFP × VAF = 83 × 1.05 ≈ 87

## Result

| Metric | Value |
| --- | --- |
| UFP | 83 |
| Final FP (after VAF) | 87 |

# Part C — COCOMO Estimation

Project Type: Organic

## COCOMO Constants

| Constant | Value |
| --- | --- |
| a | 2.4 |
| b | 1.05 |

## Effort Calculation

Effort = a × (KLOC)^b

Effort = 2.4 × (8)^1.05

Effort ≈ 21 Person-Months

## Cost Drivers

| Cost Driver | Impact |
| --- | --- |
| Team Experience | Experienced teams reduce effort significantly |
| Product Complexity | Complex systems increase cost and effort |
| Reliability Requirement | Higher reliability demands more testing effort |
| Tools & Technology | Better tools improve productivity and reduce time |
| Schedule Constraints | Tight deadlines increase cost (overtime, more staff) |

## Final Estimation Summary

| Metric | Estimated Value |
| --- | --- |
| LOC | 8000 |
| KLOC | 8 |
| Function Points | 87 |
| Estimated Effort | 21 Person-Months |

# Lab Tasks

## Task 1a: Online Shopping System — Cost Estimation

Step 1: Module LOC Estimation

| Module | Estimated LOC |
| --- | --- |
| User Registration & Login | 600 |
| Product Catalog & Search | 2200 |
| Shopping Cart | 1000 |
| Order Management | 1800 |
| Payment Processing | 1500 |
| Admin Panel | 1700 |
| Notifications & Email | 700 |
| Reports & Analytics | 1500 |
| TOTAL | 11000 |

Step 2: LOC Calculation

Total LOC = 600+2200+1000+1800+1500+1700+700+1500 = 11000

KLOC = 11000 / 1000 = 11

Step 3: FPA Components

| Component | Count | Weight | Total |
| --- | --- | --- | --- |
| Inputs | 8 | 4 | 32 |
| Outputs | 6 | 5 | 30 |
| Queries | 5 | 4 | 20 |
| Internal Files | 4 | 10 | 40 |
| External Interfaces | 3 | 7 | 21 |
| UFP TOTAL |  |  | 143 |

UFP = 32 + 30 + 20 + 40 + 21 = 143

VAF = 1.08  (assumed — moderate technical complexity)

FP = UFP × VAF = 143 × 1.08 ≈ 154

Step 4: COCOMO Effort (Organic Type)

Effort = 2.4 × (KLOC)^1.05 = 2.4 × (11)^1.05 ≈ 30 Person-Months

Online Shopping System Summary

| Metric | Value |
| --- | --- |
| Total LOC | 11,000 |
| KLOC | 11 |
| UFP | 143 |
| Function Points (FP) | 154 |
| Estimated Effort | 30 Person-Months |

## Task 1b: Project Cost Estimation — Student Result Management System

Project Name: Student Result Management System (SRMS)

Project Type: Organic (Small-medium team, well-understood domain)

Step 1: Module LOC Estimation

| Module | Estimated LOC |
| --- | --- |
| User Authentication (Admin/Teacher/Student) | 600 |
| Student Registration | 800 |
| Course & Subject Management | 700 |
| Marks Entry & Grading | 1200 |
| Result Computation | 1000 |
| Result Report Generation | 900 |
| Notification Module (Email/SMS) | 500 |
| TOTAL | 5700 |

Total LOC = 600+800+700+1200+1000+900+500 = 5700

KLOC = 5700 / 1000 = 5.7

Task 2: Identify FPA Components (SRMS)

| Type | Description | Count | Weight |
| --- | --- | --- | --- |
| Inputs | Student reg form, marks entry form, login form, course form, grade form | 5 | 4 |
| Outputs | Result sheets, grade reports, pass/fail notification, attendance report | 4 | 5 |
| Queries | Student search, result lookup, course search, marks inquiry | 4 | 4 |
| Internal Files | Students DB, marks DB, courses DB, users DB | 4 | 10 |
| External Interfaces | Email/SMS notification API | 1 | 7 |

Task 3: Calculate UFP, FP, and KLOC (SRMS)

| Component | Count | Weight | Total |
| --- | --- | --- | --- |
| Inputs | 5 | 4 | 20 |
| Outputs | 4 | 5 | 20 |
| Queries | 4 | 4 | 16 |
| Internal Files | 4 | 10 | 40 |
| External Interfaces | 1 | 7 | 7 |
| UFP TOTAL |  |  | 103 |

UFP = 20 + 20 + 16 + 40 + 7 = 103

VAF = 1.04  (assumed — standard academic complexity)

FP = 103 × 1.04 ≈ 107

KLOC = 5700 / 1000 = 5.7

Task 4: Apply Basic COCOMO Model (SRMS)

Project Type: Organic | Constants: a = 2.4, b = 1.05

Effort = 2.4 × (KLOC)^1.05 = 2.4 × (5.7)^1.05 ≈ 15 Person-Months

Final Summary — Student Result Management System (SRMS)

| Metric | Estimated Value |
| --- | --- |
| Total LOC | 5,700 |
| KLOC | 5.7 |
| UFP | 103 |
| Function Points (FP) | 107 |
| Estimated Effort | 15 Person-Months |

# Viva Questions & Answers

Q1. What is software estimation?

Software estimation is the process of predicting the effort, cost, time, and resources required to develop a software project. It helps project managers plan and allocate resources effectively before development begins. Accurate estimation reduces risk of cost overruns and schedule delays.

Q2. Differentiate between LOC and Function Points.

| LOC (Lines of Code) | Function Points (FP) |
| --- | --- |
| Counts actual lines of source code | Counts functional units from user perspective |
| Technology/language dependent | Technology independent |
| Easy to count after coding | Can be estimated before coding begins |
| Less accurate for early estimation | Better for early-phase cost estimation |

Q3. What is KLOC?

KLOC stands for Kilo Lines of Code, representing 1000 lines of source code. It is used as a unit of software size in cost estimation models like COCOMO. For example, a system with 8000 lines of code has a size of 8 KLOC.

KLOC = Total LOC / 1000

Q4. What is the purpose of COCOMO?

COCOMO (Constructive Cost Model) is an algorithmic software cost estimation model developed by Barry Boehm (1981). Its purpose is to estimate the effort (person-months), development time, and staffing needed to complete a software project based on its size (KLOC). It provides three levels: Basic, Intermediate, and Detailed.

Effort = a × (KLOC)^b    [Basic COCOMO]

Q5. Define person-month.

A person-month is a unit of effort representing the amount of work one person can accomplish in one calendar month. For example, an estimated effort of 21 person-months means that the project requires 21 months of work for one person, or equivalently, 7 people working for 3 months.

Q6. Why is FPA considered technology independent?

Function Point Analysis (FPA) is technology independent because it measures software functionality from the user's perspective — counting inputs, outputs, queries, internal files, and external interfaces — regardless of the programming language, database, or platform used. The same system implemented in Java or Python would have the same FP count, making FPA a fair comparison across different technologies.

Q7. What are cost drivers?

Cost drivers are factors that influence the effort and cost required to develop a software project. In the COCOMO Intermediate model, cost drivers are rated on a scale (Very Low to Extra High) and used to adjust the basic effort estimate. Key cost drivers include:

- Product Attributes: Reliability requirements, database size, product complexity

- Hardware Attributes: Execution time constraints, storage constraints

- Personnel Attributes: Analyst capability, programmer capability, experience

- Project Attributes: Tools & technology, schedule constraints, development methods

# Conclusion

In this lab, the following software cost estimation techniques were studied and applied:

- LOC Estimation: Software size was estimated by summing the estimated Lines of Code (LOC) across all modules, then converting to KLOC for use in COCOMO.

- Function Point Analysis (FPA): Software size was measured from the user's functional perspective by identifying Inputs, Outputs, Queries, Internal Files, and External Interfaces. The Unadjusted Function Points (UFP) were then adjusted using a Value Adjustment Factor (VAF) to obtain the final FP count.

- Basic COCOMO Model: Using the Organic project type constants (a=2.4, b=1.05), effort in person-months was calculated from KLOC. This model helps managers plan team size and project duration.

- Cost Drivers: Factors such as team experience, product complexity, reliability requirements, tools and technology, and schedule constraints significantly influence actual project cost and effort.

Estimation is a critical skill in software engineering. Early and accurate estimation ensures proper resource allocation, realistic scheduling, and successful project delivery within budget.